RentRiga.com

Architecture, Scraping & Go-to-Market Plan

Riga's premium rental aggregator — every listing, one place.

Prepared May 2026

# 1. Executive Summary

RentRiga aggregates every rental listing in Riga from 30+ Latvian property portals into a single fast, modern, multilingual search experience. The portal solves the most painful part of renting in Riga today: there is no single source of truth, so renters open six to ten tabs and still miss listings.

This document covers the full plan — site architecture, scraping pipeline, data model, legal posture, SEO, monetization, and a phased delivery roadmap. The companion HTML demo accompanying this document shows the production-quality look, feel, and functionality of the portal.

### Key targets

- Live coverage of ≥30 source portals updated every hour.

- ≥25,000 deduplicated active listings within 6 months of launch.

- Page-1 Google ranking for primary Latvian, Russian, and English Riga rental queries within 9 months.

- First commercial revenue (featured listings + agency pro) within 4 months of public launch.

# 2. Source Portal Inventory

The scraping target list, prioritized P0 (must launch with) through P3 (nice-to-have). Listing counts are best-effort estimates from open observation; the actual coverage depends on each portal's own rental inventory at any given moment.

| # | Portal | Type | Est. Riga listings | Priority |
| --- | --- | --- | --- | --- |
| 1 | ss.lv | Classified (huge) | 8,000+ | P0 |
| 2 | city24.lv | Real estate portal | 3,500+ | P0 |
| 3 | mm.lv | Real estate portal | 1,800+ | P0 |
| 4 | varianti.lv | Real estate portal | 1,200+ | P0 |
| 5 | inch.lv | Real estate portal | 1,000+ | P0 |
| 6 | realty.lv | Real estate portal | 900+ | P1 |
| 7 | latio.lv | Agency (Latio) | 700+ | P1 |
| 8 | ober-haus.lv | Agency (Ober-Haus) | 500+ | P1 |
| 9 | arcoreal.lv | Agency | 300+ | P1 |
| 10 | balticsothebysrealty.com | Premium agency | 200+ | P1 |
| 11 | centro.lv | Agency | 250+ | P2 |
| 12 | ipasum.lv | Real estate portal | 400+ | P2 |
| 13 | immo.lv | Real estate portal | 350+ | P2 |
| 14 | dirio.lv | Real estate portal | 200+ | P2 |
| 15 | nira.lv | Agency | 180+ | P2 |
| 16 | olx.lv | Classified | 600+ | P2 |
| 17 | zip.lv | Local portal | 200+ | P2 |
| 18 | building.lv | Commercial focus | 150+ | P2 |
| 19 | estate.lv | Real estate portal | 120+ | P2 |
| 20 | kvartira.lv | Rentals focus | 300+ | P2 |
| 21 | domus.lv | Real estate portal | 200+ | P3 |
| 22 | real.lv | Real estate portal | 150+ | P3 |
| 23 | envent.lv | Agency | 150+ | P3 |
| 24 | property24.lv | Real estate portal | 180+ | P3 |
| 25 | bb.lv | Local portal / news | 100+ | P3 |
| 26 | ipasums.com | Real estate portal | 120+ | P3 |
| 27 | anyplace.lv | Short-term | 150+ | P3 |
| 28 | homes.lv | Real estate portal | 100+ | P3 |
| 29 | rigarent.lv | Short-term | 200+ | P3 |
| 30 | Airbnb / Booking (API) | Short-term | 2,000+ | P3 |

### Coverage priorities explained

- P0 portals deliver ~85% of Riga's active rental supply between them. Launch is gated on these working reliably.

- P1 adds agency-only inventory (Latio, Ober-Haus, Baltic Sotheby's) — important for the premium segment and brand credibility.

- P2 portals provide marginal supply but boost SEO via additional source diversity.

- P3 includes Airbnb/Booking, which have official APIs and partner programs and should be handled via those, not scraping.

# 3. Legal & Compliance

Aggregation is a viable business in the EU but only if executed with care. This section is not legal advice — engage a Latvian IT/IP lawyer before launch — but lays out the posture that has worked for similar aggregators (e.g. Idealista, Immowelt, Rentola).

### 3.1 Web scraping and the EU

Scraping publicly available data in the EU is lawful in principle, but constrained by: (1) the source's Terms of Service — many forbid automated access; (2) the EU Database Directive (96/9/EC), which protects 'substantial investment' in databases; (3) the GDPR, where listings contain personal data such as landlord phone numbers.

### 3.2 The aggregator playbook

- Respect robots.txt and reasonable rate limits (target: <0.5 requests/second per source).

- Identify the crawler honestly with a User-Agent and a contact email — surprisingly often, portals respond with a partnership offer instead of a block.

- Show abstracts (≤200 characters of original description) plus 1–3 images, not the full content. Always link prominently to the source for the full listing.

- Mirror images to our CDN with on-image attribution badges. This protects users if the source removes the listing, while keeping copyright posture defensible.

- Implement a one-click DMCA-style takedown form. Aim for <24h response.

- Mask contact details. Route renter enquiries through our forwarding form so we never publish landlord phone numbers.

### 3.3 GDPR

- Lawful basis for processing: legitimate interest (Art. 6(1)(f)) — running the aggregator. Document the balancing test.

- Data minimization: do not store more personal data than necessary. Truncate or hash phone numbers.

- Right to erasure: data subjects (landlords) can request deletion via the takedown form; honor within 30 days.

- Data retention: hard-delete listings 90 days after they go inactive.

- Appoint a Data Protection Officer (Latvia's DVI requires this for large-scale processing — RentRiga qualifies once at scale).

### 3.4 Partnerships over confrontation

The cheapest, most resilient path is a paid data-feed agreement with the major portals. Latvia is a small market — there is a realistic chance of negotiating direct feeds with city24.lv, mm.lv, latio.lv, and ober-haus.lv once RentRiga has visible traffic. The interim strategy is: scrape politely, attribute generously, then convert each scraped source into a partner.

# 4. Technical Architecture

### 4.1 High-level system

Six logical components: (a) the scraper fleet, (b) the normalization / dedup pipeline, (c) the canonical PostgreSQL database, (d) the Meilisearch index for fast search, (e) the Next.js frontend, and (f) the Node/Python API layer the frontend talks to.

### 4.2 Recommended stack

| Layer | Recommendation | Why |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) + Tailwind + shadcn/ui | SSR for SEO, static caching, easy multi-language routing /en /lv /ru, fast CDN delivery. |
| Search | Meilisearch (or Algolia) | Sub-50ms typo-tolerant search across listings, with filters and geo. Self-host Meilisearch on a small VM to control costs. |
| Map | MapLibre GL + OpenMapTiles (self-hosted) or Mapbox | No vendor lock-in if self-hosted. Mapbox if you prefer turnkey + nicer styling out of the box. |
| Backend / API | Node.js (Fastify) or Python (FastAPI) | Either works. Node if frontend devs own everything; Python if scraping team owns the API. |
| Database | PostgreSQL 16 + PostGIS | Geospatial queries (radius search), JSONB for amenities, mature, cheap to host. |
| Cache / Queue | Redis + BullMQ (Node) or RQ/Celery (Python) | Scrape jobs, dedup tasks, image processing, email queueing. |
| Scraping | Playwright + Python (Scrapy where HTML is static) | Playwright for JS-rendered sites (city24, modern agencies); Scrapy for high-volume static (ss.lv) — fastest and cheapest. |
| Image pipeline | Cloudflare Images or S3 + imgproxy | Mirror source images to our CDN (with attribution) so listings keep working even if source removes them. |
| Email | Postmark or Resend | Transactional enquiry forwarding + saved-search digests. |
| Hosting | Frontend on Vercel; backend on Hetzner Cloud (3–4 small VMs) | Vercel for global CDN + SSR; Hetzner is dramatically cheaper than AWS for the scraper fleet (≈€20–40/mo per VM). |
| Observability | Sentry + Grafana Cloud + Plausible | Errors, scrape job health, privacy-friendly analytics. |
| CI / Deploy | GitHub Actions + Docker + Caddy | Standard, low-cost, easy to onboard developers. |

### 4.3 Scraping pipeline detail

- Scheduler (every 15 minutes per P0 source, hourly per P1/P2, daily per P3) enqueues fetch jobs in Redis/BullMQ.

- Worker picks job, fetches via Playwright (JS) or HTTP+lxml (static). Stores raw HTML in S3 keyed by (source, listing_id, fetched_at).

- Parser maps raw HTML to a normalized 'RawListing' record. Each source has its own parser module under /scrapers/<domain>.py.

- Normalizer enriches: geocode address, standardize district name, infer amenities from description, classify type/sub-type, run language detection and machine translation EN↔LV↔RU.

- Dedup engine generates a 'fingerprint' = SHA1(normalized_address + ±5%_area + ±10%_price) AND a perceptual hash of the first image (pHash). Two listings match if either the fingerprint or pHash matches with high confidence.

- Persister upserts into PostgreSQL. New listings are pushed to Meilisearch + a sitemap-update queue.

- Healthcheck — for each source, alert if new-listing count in the last 24h is <40% of the 7-day moving average. Auto-pause the source and open a ticket.

# 5. Canonical Data Model

The listings table schema. JSONB columns keep schema migrations cheap and let the search index include all amenities and images without joins.

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) | Internal listing ID |
| source_id | string | ID on the source portal |
| source_domain | string | e.g. 'ss.lv' |
| source_url | text | Canonical URL on source |
| type | enum | apartment / house / commercial / short_term |
| sub_type | string | office, retail, warehouse, studio… |
| title | text | Original title (Latvian) |
| title_en / title_ru | text | Auto-translated copies |
| description | text | Original full description |
| price | numeric | Numeric price |
| price_unit | enum | per_month / per_night / per_m2 / total |
| currency | string | Always EUR for Riga |
| address | text | Street + number |
| district | string | Normalized to RR_DISTRICTS list |
| lat / lng | numeric | Geocoded — Nominatim / Google |
| rooms / area_m2 / floor / floor_max / plot_m2 / year_built | various | Property facts |
| amenities | jsonb | Normalized amenity codes |
| images | jsonb | Array of CDN URLs (mirrored to our S3) |
| dedup_hash | string (idx) | Hash for cross-source matching |
| fingerprint | string | Image perceptual hash + address tokens |
| first_seen / last_seen / updated_at | timestamp | Crawl bookkeeping |
| status | enum | active / paused / removed |
| score | numeric | Ranking score (quality, freshness) |

### Supporting tables

- sources — one row per portal: domain, scraper module, schedule, status, last_success_at.

- source_runs — one row per crawl job; durations, items found, errors. Powers the healthcheck.

- districts — canonical Riga districts with bounding polygons (PostGIS).

- amenities — controlled vocabulary; each source's amenity strings map into this list.

- users — when we add accounts; saved searches, favorites, alerts.

- leads — anonymized enquiry forwarding records for monetization and analytics.

# 6. Deduplication Strategy

De-duplication is the single most important technical bet in the product. If it works, RentRiga becomes obviously better than every existing portal. If it fails, users see the same flat ten times and lose trust immediately.

### 6.1 Hybrid matching

- Hard match on (street + house_number + area_m2 within ±5% + rooms exact).

- Image perceptual-hash match (pHash distance ≤ 8) of any image pair between candidates.

- Soft match (review queue) on (street + price_band + rooms) without house number.

### 6.2 Cluster picks one canonical

When two or more listings cluster, we keep one canonical record and store the others as source_links inside it. The canonical record uses: the lowest price (since it's most renter-favorable), the most images, and the most detailed description.

### 6.3 Manual review queue

In the first 6 months, ambiguous clusters (3–10% of new listings) go to a one-screen reviewer tool. Two students part-time can keep up. After 6 months, the reviewer data trains a classifier that handles the queue automatically.

# 7. SEO Strategy

SEO will be the dominant acquisition channel. Latvian-language rental searches are uncontested by global players, and RentRiga's structural advantage (largest live listing index) makes long-tail capture cheap.

| Tactic | What & where | Why it matters in Riga |
| --- | --- | --- |
| URL structure | /en/rent/apartment/centrs, /lv/ire/dzivoklis/centrs, /ru/arenda/kvartira/centrs | Language- and intent-targeted URLs are the strongest single SEO signal in this market. |
| hreflang & canonical | hreflang en/lv/ru pairs on every page; canonical to LV by default. | Avoid Google treating EN/LV/RU as duplicates. |
| Programmatic SEO pages | Auto-generated landing pages per (district × type × price-band): ~600 high-quality pages. | Captures long-tail queries like 'īrēt dzīvokli Mežaparkā līdz 800 EUR'. |
| Content engine | Weekly market reports, neighborhood guides, 'cost of living in Riga' content. Bilingual LV/EN. | Builds topical authority + acquires backlinks from expat blogs. |
| Structured data | Schema.org Apartment / Residence on every listing; RealEstateAgent on homepage. | Eligible for rich result snippets in Google. |
| Sitemap + IndexNow | Auto-generated XML sitemap pushed on every crawl; ping IndexNow on new listings. | Newly scraped listings indexed in hours, not days. |
| Local backlinks | Outreach to LIVA, expat communities, university housing offices, embassies. | Riga's link graph is small — a handful of authority links moves rankings dramatically. |

### Keyword priorities, by language

- Latvian (highest local intent): 'īrēt dzīvokli Rīgā', 'dzīvoklis īrei Rīga centrs', 'māja īrei Rīga', 'biroja telpas Rīgā'.

- Russian (second-largest audience): 'снять квартиру Рига', 'аренда квартиры Рига центр', 'долгосрочная аренда Рига'.

- English (expats, businesses, students): 'rent apartment Riga', 'long-term rental Riga', 'Riga apartments for rent', 'short-term apartment Riga'.

# 8. Monetization

Six revenue streams are realistic in Year 1. The strategy is to layer them gradually: featured listings and agency Pro pay for the platform, lead routing scales, and consumer premium is a high-margin add-on later.

| Stream | Mechanic | Realistic monthly target (Year 1) |
| --- | --- | --- |
| Featured listings | Landlords/agencies pay €19–€49 to pin a listing for 14 days. | €2,000–€6,000 |
| Agency Pro accounts | Tiered subscriptions (€49/€149/€299) with branded profile, lead routing, analytics. | €3,000–€10,000 |
| Qualified leads / CPA | Charge €3–€8 per qualified enquiry routed to source agency. | €1,000–€4,000 |
| Sponsored placement | Native ads on category and district pages (moving services, banks, insurers). | €500–€2,500 |
| Affiliate (utilities, insurance) | Renter-side affiliate revenue from energy, internet, and insurance signups. | €300–€1,500 |
| Premium consumer features | Saved-search SMS/WhatsApp alerts, instant alerts on new listings: €4.99/mo. | €200–€1,000 |

# 9. Delivery Roadmap

| Phase | Timeframe | Scope | Output |
| --- | --- | --- | --- |
| Phase 0 — Foundations | Weeks 1–2 | Brand polish, multi-language URL structure (/en, /lv, /ru), legal pages, hosting setup. | Live marketing site + design system locked. |
| Phase 1 — MVP scraper | Weeks 2–6 | Build scrapers for the 5 P0 portals (ss.lv, city24.lv, mm.lv, varianti.lv, inch.lv). Database, geocoding, dedup, image mirroring. | ~15,000 deduplicated live listings updated hourly. |
| Phase 2 — Search & portal | Weeks 6–10 | Meilisearch index, frontend search/filter/map, listing detail, saved searches, email alerts, full SEO sitemap. | Public launch. Goal: 5,000 organic visits/month within 60 days. |
| Phase 3 — Coverage expansion | Weeks 10–16 | Add 10 more P1/P2 portals + Airbnb/Booking for short-term. Add user accounts, favorites, request-viewing flow. | ≥25 sources, ≥25,000 listings. |
| Phase 4 — Monetization | Weeks 14–20 | Featured-listing slots, agency pro accounts, qualified-lead routing, native ads. Begin paid acquisition. | First commercial revenue. |
| Phase 5 — Growth | Month 6+ | Latvian-language SEO content engine, Telegram/WhatsApp alerts, mobile PWA, partnership integrations with relocation services. | Category leader in Riga rental search. |

### Team to deliver Phase 1–2

- 1 full-stack engineer (Next.js + Node/Python) — owner of the frontend and API.

- 1 backend/scraping engineer (Python + Playwright) — owner of the scraper fleet and dedup engine.

- 1 part-time designer — refines the demo's design system into a production component library.

- Founder/PM — sourcing partnerships, SEO content commissioning, agency outreach.

# 10. Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Source portal blocks our crawler (Cloudflare, rate limit, ToS letter). | High | Rotate residential proxies, respect robots.txt, throttle to <0.5 req/sec per source, identify with friendly UA, attempt partnership / data-sharing first. |
| Copyright / database-rights claim on listing text & photos. | Medium | Show only abstracts (<200 chars), link to source for full description, mirror only thumbnail images with attribution, take-down on request within 24h. |
| Personal data exposed in listings (phone numbers). | Medium | Mask contact info; route enquiries through our forwarding form; comply with GDPR (DPA in place; data retention max 90 days after listing removed). |
| Deduplication false-positives merge two real listings. | Medium | Hybrid dedup (address + area + price + image hash). Manual review queue for ambiguous matches in first 6 months. |
| Scraper drift (source HTML changes, silent breakage). | High | Per-source healthcheck (alert if new-listing count drops >40% vs 7-day moving average). Schema snapshots; one engineer on weekly maintenance rotation. |
| Unit economics fail — paid traffic costlier than monetization. | Medium | Lead with organic SEO + agency partnerships; defer paid acquisition until LTV > CAC is proven on a small cohort. |

# 11. Companion Demo

Alongside this document, the RentRiga folder contains a working demo of the portal built in vanilla HTML/CSS/JavaScript — no build step needed. Open any of these files in a browser:

- index.html — homepage with hero, search, categories, featured listings, sources strip.

- listings.html — search results with filters, sort, grid/list/map views, pagination.

- listing.html?id=a-1003 — detail page with gallery, key facts, amenities, map, similar listings, contact form.

The demo includes:

- Multi-language switcher (EN / LV / RU) with persistent preference, covering all UI strings.

- Forty-plus sample listings spanning apartments, houses, commercial spaces, and short-term — drawn from 13 different sources to exercise the aggregation UX.

- Source attribution badges, verified/premium/new tags, and direct 'view source' links matching the planned production policy.

- JSON-LD structured data on listing pages, hreflang link tags, and SEO-friendly canonical URLs.

The visual design system established in the demo (deep-teal + warm-amber palette, Fraunces display + Inter UI typography, generous whitespace, soft shadows) should be carried through to the production Next.js build.

# 12. Recommended Next Steps

- Review the companion HTML demo and approve the visual direction (or request adjustments) before any code work begins.

- Engage a Latvian IT/IP lawyer for a one-page legal opinion on the aggregator posture in section 3.

- Open partnership conversations with city24.lv, mm.lv, latio.lv and ober-haus.lv. A licensed feed from even one of these significantly reduces scraping risk and engineering cost.

- Hire the Phase 1 engineering team (2 engineers) and provision baseline infrastructure (Hetzner VMs, Cloudflare, S3, Postmark).

- Lock in the brand and trademark RentRiga across .com / .lv / .eu, and verify the design with target users (renter and landlord interviews).

- Commission a Latvian/Russian-language SEO content plan — 24 cornerstone articles to publish across Months 2–6.